Each one build one……

| S. No. | Chief Commissioner/DG | Project | Present Status | Gist of Deficiencies | Cost (in cr.) | Plot area (in sqm.) |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Ahmedabad | Purchase of Land for construction of office building at Ahmedabad for Service Tax Commissionerate | Sanction order has been revalidated on 23.07.2014 | Funds have been allocated by CPWD in the financial year 2014-15. | 14.73 Cr | 3977.22 |
| 2. | Bengaluru | Optimum Utilization of land available at C.Excise staff quarters, Jayamahal, Bangalore | Proposal for construction of Both Residential & staff premises on the Jayamahal Land. | Commissionerate has not yet submitted the clarification regarding the current title holder. | Not yet quantified | Not known |
| 3. | Bhopal | Central Excise office building, Arera Hills, Bhopal. | Proposal sanctioned on 23.01.2013. Funds have not been released by CPWD. | Funds have not been released by CPWD. | 10.80 | 2230.48 |
| 4. | Bhubaneswar | Purchase of land for construction of Office building for Division-II, Rourkela and 8 Type-IV quarters at Rourkela | Some shortcomings observed in the initial proposal, which have been conveyed to Commissionerate. Commissionerate has re-submitted the revised proposal but has not clarified the points raised by DGHRD | - The amount sort for sanction is wrongly calculated. - Wrong calculation of space required. | Amount yet to be quantified | 28322 |
| 5. | Chandigarh | Purchase of Land for construction of office building for Central Excise Commissionerate, Chandigarh | Some shortcomings observed in the initial proposal, which have been conveyed to Commissionerate. Awaited for revised proposal alongwith SFC memorandum from the Commissionerate. | SFC memorandum is awaited | 62.56 Cr | 11518.96 |
| 6. | Cochin | ## Construction of 228 residential quarters at Chilavanoor. | Letter sent to Commissionerate on 22.08.2013 to forward point wise reply to the observations of IFU. Deficiencies letter sent on 13.02.2014. Reminder sent on 10.06.2014. Reply awaited. | ## Comparison of cost with national average & similar bldg. - Comparative cost data of pile foundation (with & without pile foundation). - Reduction of cost. - Deletion of cost of quality assurance. - DPAR norms for intercom & DG facility. | ## 111.79 | ## 16762.80 |
| 7. | Coimbatore | Construction of Division building at Dindigul. | Letter sent to Chief Commr. on 18.04.2013. Reminder sent on 27.08.2013 and 13.06.2014. Reply awaited. | - Improper Check List. - Non-encumbrance certificate. - Details of land purchased and const. - Budget availability & phasing year wise. - Improper space calculation. - Updated revenue figures. - Salvage value report. - Cost economics of hire vs const. - Information reg. GRIHA norm & Disaster Management. - Guidelines of social justice & empowerment. - Approval from local authority. - Plan of bldg. - PE not submitted. | 7.23 | 1213 |
| 8. | Delhi | Purchasing Ready Built office accommodation for Service Tax Commissionerate, Delhi at NBCC Center, Okhla, New Delhi | File re-submitted alongwith CNE Memorandum to Ministry for administrative approval & expenditure sanction on 31.07.2014 | Token money of Rs.One Crore have allocated in 2014-15, provision for remaining amount will be made in RE 2014-15 | 196.14 Cr | 23552.33 |
| 9. | Hyderabad | Purchase of land for construction of Hyderabad Zone office alongwith CESTAT Bench at Rangareddy District, Hyderabad | Deficiencies letter dated 22.07.2014 sent to Commr. | - Basis of valuation of land has not been provided. - Encumbrance certificate has not yet submitted. - SFC Memorandum | 45.61 Cr | 1214.048 |
| 10. | Jaipur | Construction of office building at Bhilwara. | Deficiencies letter dated 11.02.2014 sent to Commr. Reminder sent on 12.06.2014. Reply awaited. | - Incomplete Check List. - Budget availability and phasing. - FSI/ground coverage. - Day-to-day/annual maintenance. - Improper calculation of space. - Extra charge for GRIHA. - Guidelines of social justice and empowerment. | 5.50 | 1858 |
| 11. | Kolkata | Construction of office building at Kalyani, Kolkata-III Comm’te. | Reply to the deficiencies received on 22.07.2014. Under process. | - Improper Check List. - Non-encumbrance certificate. - Budget availability & phasing year wise. - Improper space calculation. - Cost economics of hire vs const. - Guidelines of social justice & empowerment. - FSI/ground coverage. | 5.46 | 683.73 |
| 12. | Lucknow | Construction office building and residential quarters at Rae Barelli. | Letter sent to CC & copy to Commr. on 31.07.2013. Reminder sent on 18.10.2013 regarding still has not been received last reply of all queries. Reminder sent on 10.06.2014. Reply awaited. | - Improper space calculation. - Improper Check List. - Sanction letter of land. - Budget availability & phasing. - Updated revenue figures and anti-evasion/anti-smuggling. - FSI coverage area. - Information reg. GRIHA norms, disaster management, earthquake system and fire fighting. - Guidelines of social justice & empowerment. - Plinth area of each category of qtrs. - Demand survey report. - NOC from DoE. | 8.60 | 2100 |
| 13. | Meerut | Purchase of land for office & Residential quarters for Central Excise Division, Hapur, Meerut-II Commissionerate | Sanction order revalidated on 30.07.2014. Construction proposal awaited | Funds have been allocated by DGHRD from Demand 44 (indirect Taxes) under Major Head 4059 in the FY 2014-15 | 7.96 Cr | 4842.08 |
| 14. | Mumbai-I | Up gradation of residential infrastructure at Kandivali, Mumbai | Letter sent to ADG, DRI, New Delhi and copy to ADG, DRI, Mumbai on 15.10.2013 to forward point wise reply to the said observations. Reminder sent on 16.06.2014. Reply awaited. | - Feasibility of acquiring additional flats. - Process of appointment of S.D. Developers. - Cost of repair if any by CPWD. - Comments on S.D. developers offer. - Whether other PSU’s have been given the same offer & their result. - Whether acceptance is mandatory or other option available. - Whether officials already having accommodation would be entitled. | --- | 1600 |
| 15. | Mumbai-II | Construction of office/residence at Kharghar. | Letter sent to the Chief Commissioner on 29.08.2011 and again on 20.12.2011 for submitting complete proposal after the issue of allotment of land is settled with CIDCO which is being dealt with by land section. Reply awaited. | Concrete proposal awaited. | ----- | 20000.32 |
| 16. | Mysore | Construction of office building, guest house and residential quarters at Udupi (Mangalore Comm’te). | Deficiencies pointed out and letter sent on 21.05.2014. Reply awaited. | - Budget availability & phasing year wise. - High cost per sq. ft. - Ratio of carpet to plinth area low (50%). | 4.68 | 485.76 |
| 17. | Nagpur | Proposal for construction of office Building and 19 Residential Quarters at Nanded (Aurangabad Comm’te). | Deficiencies letter sent on 20.05.2014. Reply awaited. | - Improper layout plans with respect to category of flats. - Improper space calculation. - No justification reg. excess carpet area proposed. | 13.12 | 5292.37 |
| 18. | Pune | Proposal of construction of office building and staff quarters for Central Excise at Pandharpur-reg. | Letter sent to Commr. on 22.07.2014. Reply awaited. | - Complete information/documents are not provided along with Check List etc. | 0.97 | 2230.22 |
| 19. | Ranchi | ### Construction of 29 quarters (Second Phase) at New Ranikudar, Jamshedpur. | Letter of deficiency sent to Commr. on 23.12.11. Reminder dated 17.05.2012, 16.10.2012, 23.05.2013, 05.09.2013 and 13.06.2014 also sent. Reply awaited. | - Discrepancies in Check List. - Revised PE. - Updated revenue figures. - Revised ground plan. - Demand survey. - Requirement of qtrs. Annexure-XI. - Improper demand in view of satisfaction ratio. - Day-to-day/annual maintenance. | 6.66 | 86180 |
| 20. | Shillong | ### Purchase of land at Shillong for construction of Office building & staff quarters for Central Excise & Service Tax Commissionerate, Shillong | File submitted to Ministry for administrative approval & expenditure sanction on 09.03.2014 and received back with IFUs observation, which have been conveyed to Commissionerate. Reply received and under process | Funds have been allocated by DGHRD from Demand 44 (indirect Taxes) under Major Head 4059 in the FY 2014-15 | 5.25 Cr | 15 Acres |
| 21. | Vadodara | ### Completion of office and residential projects at Surat and Vapi | Nearing completion |  | 71.08 | 14473 |
| 22. | Vishakhapatnam | ### Purchase of Land for construction of office building for Central Excise Commissionerate at Tirupati | Sanction Order for purchase of land has been issued on 24.07.2014. Construction proposal is awaited | Funds have been allocated by DGHRD from Demand 44 (indirect Taxes) under Major Head 4059 in the FY 2014-15 | 4.01 Cr | 3723.11 |
| Customs /Customs (Prev.) |  |  |  |  |  |  |
| 23. | Ahmedabad | Construction of Annexe building at Custom House, Ahmedabad |  |  |  |  |
| 24. | Bengaluru | Allotment of land for construction of Custom House at Devanhalli at Bangaluru | Administrative approval for acquisition of land was sanctioned on 02.11.2011. Till date Commissionerate has not yet submitted proposal for expenditure sanction | Complete and self contained proposal for seeking expenditure sanction awaited | Not yet quantified | 8092 |
| 25. | Chennai | Demolishing of Departmental Quarters at Nungambakkam and Anna Nagar and construction of Multi storied buildings | Meeting held with Pr Chief Commissioner of Income Tax by the CC(Cus), Chennai to sort out the matter regarding utilisation of space by construction multistoried building for staff | CC (Customs), Chennai has pointed out that the ratio of sharing of FSI has declined from 55:45 to 70:28, as such they proposed to construct G+18 Floors Type VI & V. | Cost of proposal not yet finalized | Not known |
| 26. | Delhi | Augmentation of office space for ICD Tugalkabad |  |  |  |  |
| 27. | Delhi (Prev.) | Procurement of office space for Customs (Prev.), Delhi |  |  |  |  |
| 28. | Kolkata | Construction of Multi-Storey Res. Complex at Salt Lake City | Letter sent to CC on 10.10.2012. Reminder sent on 23.05.2013, 11.09.2013 and 13.06.2014. Reply awaited. | Improper proposal sent without Check List, PE, layout plan etc. as required under DGHRD’s ‘Manual on Infrastructure’. | 160 | 24276 |
| 29. | Mumbai-I | Construction of office and residence at Suleiman Shah Plot, Mumbai | Concrete proposal awaited from Comm’te |  | 1027.16 | 217216 |
| 30. | Mumbai-II |  |  |  |  |  |
| 31. | Mumbai-III | Augmentation of office infrastructure at Nhava Sheva |  |  |  |  |
| 32. | Patna | Construction of office building at Gomti Nagar, Lucknow | Proposal approved by CNE on 15.07.2014. Final sanction awaited. | ------ | 88.75 | 9768 |
| 33. | Thiruchirapalli (Prev.) | Transfer of Salt Pan Land for construction of additional residential quarters for officers and staff of Customs House at Tuticorin | D.O. from Finance Secretary issued on 15.01.2014 to the Secretary, Department of Industrial policy and promotion, Ministry of Commerce requesting for transfer of salt land | Reply not yet received from the Ministry of Commerce | Token money One rupeee | 18207 |